## Slide 1: Project Management

## Slide 2: Main Phases of Project Development
Notes: Start with the End in mind.

## Slide 3: Project Management Tools
Team contract
Mission/vision/goal statements
Timeline/Schedule
Project status reports
Action Item list
Meetings
Team Assignment, Client Interviews, and Engineering Requirements

## Slide 4: Project Schedule - Activity
Identify all of the tasks required for a person to get ready for work in the morning
Estimate the duration of each task
Order the tasks in a logical sequence
  How long will the whole procedure take?
If you had another person to help you, which tasks could they do?
Re-sequence (with assistance in parallel)
  Now, how long will it take?

## Slide 5: Project Schedule – Gantt Chart
Spreadsheet:
or Microsoft Project:

## Slide 6: Scheduling Considerations
Capture Events/Milestones (fixed dates):
  Client meeting(s)
  Due dates (Wikipage, log book, Citizenship etc..)
  Snapshot Days
  Design Reviews
Also:
  Keep some margin for error.
  Account for holidays, busy times, and other commitments
What needs to be done before each milestone?
Notes: Keep some margin for error.

## Slide 7: Project Tracking - Approaches
Status toward Schedule: Dashboard:
When the schedule changes – Change the schedule.

## Slide 8: Action Item List
All members must agree and understand actions
Allocate action items equitably
Must include:
  Owner
  Target Date
  Completion Date
Review and update at team meetings
Action Register |  |  |  |  |  | 
# Task | Owner | Action Item | Owner(s) | Target date | Completion date | Comment